Platform Issues, Improvements & Pending Features

Jobseekers Section

- The Messages & Referral feature is currently displaying errors and requires fixing.

- The notification label in the candidate section should be renamed from “Notification” to “Job Alert.”

- The AI Job Interview feature is showing alignment and display issues that need correction.

- The AI CV Builder currently does not display CV templates properly, and the generated output appears too basic. The feature should provide more professional and visually appealing template options.

- The Personalized Career Advice section contains excessive asterisks (*) which makes the content appear cluttered and untidy. Formatting should be cleaned up for better readability.

- On the Career Webinar page, there is currently no option for candidates to subscribe to newsletters. A newsletter subscription feature should be added.

Employers Section

- The Fund Wallet feature is not functioning as discussed previously. Employers should be able to fund their wallet easily to support candidate search, payments, and other platform activities.

- The Messages & Referral, Candidate Search, and Notifications features are currently displaying errors and need to be fixed.

- There is no Transaction Details page available. Employers should be able to:

  - View payment and spending history

  - Track wallet transactions

  - Download receipts and invoices

- Employers should be able to contact support easily via WhatsApp directly from the dashboard. A dedicated Contact Us section should be added.

- Employer verification should be optional and should not block the registration process. Currently, employers are required to upload CAC documents before accessing the platform, which should be adjusted to allow access before verification.

- Employers should receive an automated email notification once their verification has been approved or rejected by the admin.

- A “Let Us Help You Hire” feature should be added to the employer dashboard, redirecting employers to the recruitment services page for additional hiring support and managed recruitment solutions.

General Improvements

- The eLearning section should include:

  - CV Review Services (paid feature), where users can upload their CVs and be assigned to a reviewer within 24–48 hours

  - Online courses

  - Access to downloadable PDF course materials

- The Share Job buttons are currently using outdated social media logos. These should be updated to the latest brand versions.

- The invoice design does not currently align with the company’s brand identity and should be redesigned accordingly.

Features Yet to Be Implemented

- The following features are still pending implementation within the admin panel:

  - Chatbot support system

  - Newsletter management

  - Webinar management

- A Jobs by Location feature should be added, similar to the existing Jobs by Categories functionality.

- All job categories and locations should be properly optimized for SEO to improve visibility and search engine ranking.